# Release Information

|  |  |
| --- | --- |
| *Release* | 3 |
| *Leader* | Andi Fuerst |
| *SVN Revision Number* | 3.0 |

There is the ability to set up transactions to repeat every interval, create a budget for each category, and update pay settings (still has a few problems). The past transactions will be saved for the next time you log in. You can edit a transaction (it does not currently update the balance yet).

# Progress

|  |  |  |  |
| --- | --- | --- | --- |
| **Stories and spike solutions worked on during this release** | | | |
| **Story, Spike** | **Description** | **% Impl.** | **Notes, plan for completion** |
| SNAL-12 | Edit Past Transactions | 95% | It still needs to update the balance |
| SNAL -13 | Create Budget for categories | 100% | Completed |
| SNAL-24 | Automatic Transactions | 98% | Issue with updating the balance, and if the date of transaction is before the current date. |
| SNAL-21 | Pay-Period calculation | 80% | Tied with pay settings |
| SNAL-22 | Pay settings | 80% | Email and frequency need to implemented still |
| Other | Fixing the Transaction Form | 100% | Completed |
| Other | Fixing Database | 80% | Categories are not done. |
| Other | UI/UX | 80% | Update colors, font, and text size. Created personas. Still a few confusing spots that could be improved for users. |

|  |  |  |
| --- | --- | --- |
| **Accomplishments by engineer** | | |
| **Team Member** | **Total Time (hrs)** | **Stories, Spikes implemented** |
| Sammy | 10 hours | SNAL-12  SNAL-21  SNAL-22 |
| Nathan | 11.5 hours | SNAL-13  Transaction Form |
| Andi | 11 hours | SNAL-24  UI/UX |
| Logan | 14 hours | database |
| TEAM TOTAL | 46.5 hours |  |

|  |  |
| --- | --- |
| **Document updates** | |
| **Document** | **Changes** |
| Class Diagram | Updated for new iteration |
|  |  |

# Issues

Document anything that is not decided yet and needs to be resolved at some point.

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Issue Number** | **Discovery**  **Date** | **Resolution**  **Date (Est.–Act.)** | **Responsible Person** | **Description (Prob / Resolution)** |
| 1 | 4/29 |  | tbd | Switching textboxes into labels |
| 2 | 4/29 |  | Andi | Rewording some labels |
| 3 | 4/29 |  | nathan | Cancel the category form |
|  |  |  |  |  |

# Screen Shots

