**SE3330 Course Project Iteration Planning Record**

**Iteration**: 2

**Team name**: SNAL

**Team Leader**: Sammy Edwards

**Date**: 3/15/2020

1. **Sprint Backlog: (a screen shot of your sprint backlog)**

**![A screenshot of a cell phone

Description automatically generated]()**

1. **Task breakdown:**

|  |  |  |  |
| --- | --- | --- | --- |
| Story ID | Tasks | Assigned to | Estimated Time |
| SNAL-5 | Expense Class | Andi | DONE |
| Expense UI | Andi | DONE |
| Interact with Category Class | Nathan | 2 hr. |
| SNAL-7 | UI in main MoneyBee form | Nathan | 4 hr. |
| Class-Title and priority for current story | Nathan | 6 hr. |
| SNAL-12 | Edit transaction UI | Sammy | 2 hr. |
| Edit transactions | Sammy | 3 hr. |
| SNAL-17 | Transaction form | Logan | 2 hr. |
| Uncategorized default | Logan | 4 hr. |
| SNAL-21 | Pay-period calculation | Sammy | 1 hr. |
| SNAL-24 | Set up date for testing capabilities | Andi | 2 hr. |
| Set up date on the Expense form | Andi | 2 hr. |
| SNAL-28 | Research for functionality/implementation | Andi | 6 hr. |
| UI in main MoneyBee form | Andi | 2 hr. |
| Design Reconfigure | Create/implement policy layer | Logan | 6 hr. |
| GUI Redesign | Redesign the GUI/make it look better than the default | Sammy | 6 hr. |

1. **Individual Assignment Summary**

|  |  |  |
| --- | --- | --- |
| Team Member | Assigned Tasks (ID) | Total estimated time |
| Andi | SNAL-45, SNAL-46 | 12 hrs. |
| Nathan | SNAL-41, SNAL-42, SNAL-43 | 12 hrs. |
| Logan | SNAL-47, SNAL-48 | 12 hrs. |
| Sammy | SNAL-40, SNAL-44 | 12 hrs. |