**SE3330 Course Project Iteration Planning Record**

**Iteration**: 3

**Team name**: SNAL

**Team Leader**: Andi Fuerst

**Date**: 4/13/2020

1. **Sprint Backlog: (a screen shot of your sprint backlog)**

**A screenshot of a social media post

Description automatically generated**

1. **Task breakdown:**

|  |  |  |  |
| --- | --- | --- | --- |
| Story ID | Tasks | Assigned to | Estimated Time |
| SNAL-12 | Edit Transation UI | Sammy | DONE |
| Edit Transaction Background | Sammy | 3 hours |
| SNAL-21 | Pay Period Calculation | Sammy | 4 hours |
| SNAL-22 | Update the actual income accordingly | Sammy | 1 hour |
| Update the pay period accordingly | Sammy | 1 hour |
| Push Notification | Sammy | 2 hours |
| SNAL-13 | Create Budget | Nathan | 3 hours |
| Show difference | Nathan | 3 hours |
| SNAL-24 | Uses date | Andi | 2 hours |
| Uses expense form | Andi | 2 hours |
| AutoTransManager | Andi | 4 hours |
| UI/UX | Forms | Andi | 4 hours |
| Database | Saving expenses | Logan | 3 hours |
| Saving category | Logan | 3 hours |
| Saving Transactions | Logan | 3 hours |
| Saving Budgets | Logan | 3 hours |
| Transaction Form | Resolve issue | Nathan | 6 hours |

1. **Individual Assignment Summary**

|  |  |  |
| --- | --- | --- |
| Team Member | Assigned Tasks (ID) | Total estimated time |
| Sammy | SNAL-12, SNAL-21, SNAL-22 | 11 hours |
| Nathan | SNAL-13, Transaction Form | 12 hours |
| Andi | SNAL-24, UI/UX | 12 hours |
| Logan | Database | 12 hours |